NATIONAL AGRI-FOOD BIOTECHNOLOGY INSTITUTE (NABI)

(Dept. of Biotechnology, Ministry of Science & Technology, Govt. of India)

C-127, Industrial Area, Phase VIII, S.A.S. Nagar, Mohali-160 071.(Pb)

Website: www.nabi.res.in Tel: 0172-4604888; Telefax: 0172-4011916

TENDER FORM

(No.NIT/WORKS_CHAIN_LINK_FENCING/2/2010)

CHAIN LINK FENCING AT NABI SITE, SECTOR-81, MOHALI

TO BE OPENED ON   15th JUNE, 2010 AT 03.30PM  AT NABI OFFICE

I N D E X

| Sr. No. | DESCRIPTION | PAGE NO. |
| --- | --- | --- |
| 1. | Notice Inviting Tender (NIT) | 1 |
| 2. | General Terms and Conditions of Tender | 2-6 |
| 3. | Confirmation Certificate & Quotation Break-up Form | 7 |
| 4. | Design & Technical specifications | 8-9 |
| 5. | ANNEXURE-I | 10 |

NOTE: CONTRACTORS WHO HAVE DOWNLOADED THE TENDER DOCUMENTS FROM THE WEBSITE, ARE REQUIRED TO ATTACH DEMAND DRAFT/PAY ORDER FOR Rs.300/- (THREE HUNDRED ONLY) FAVOURING NATIONAL AGRI-FOOD BIOTECHNOLOGY INSTITUTE, MOHALI, BEING THE COST OF TENDER DOCUMENTS, FAILING WHICH THE TENDER WILL NOT BE CONSIDERED.

Details of Demand Draft/Pay order

- Demand Draft/Pay Order for Rs.300/- (Rupees three hundred only) drawn on ______________________________________________________________

is enclosed with technical bid towards the cost of tender documents;

- Demand Draft/Pay Order for Rs.__________ (Rupees___________________ ________________________________________) drawn on_____________

_____________________________________________is enclosed with technical bid of the tender documents towards Earnest Money Deposit (EMD).

Signature of the Contractor___________________

Address__________________________________

Date______________	          Rubber Stamp_____________________________

TENDER FORMS ISSUED TO:________________________________

________________________________

________________________________

Signatures__________________

NATIONAL AGRI-FOOD BIOTECHNOLOGY INSTITUTE (NABI)

(Deptt. Of Biotechnology, Ministry of Science & Technology, Govt. of India)

C-127,Industrial Area, Phase VIII,S.A.S. Nagar, Mohali (Pb) PIN 160071

www.nabi.res.in    Tele.+91-172-4604888        FAX: +91-172-4011916

- NOTICE INVITING TENDER

(No.NIT/WORKS_CHAIN_LINK_FENCING/2/2010)

CHAIN LINK FENCING (SUPPLY & ERECTION)

Sealed tenders are invited in Two Bid System on the prescribed Form on behalf of the Executive Director, National Agri-Food Biotechnology Institute, Mohali from the eligible Contractors of C.P.W.D./P.W.D. and those of appropriate list of Department Central/State/UT Govt., to supply and erect “Chain Link Fencing” on turnkey basis, around 06 acres plot in NABI Campus, Sector-81, Mohali.

The detailed terms & conditions along with Technical specifications of the supply material can be had from the office of the undersigned from 1st June’2010 till 15th June’2010 (upto 02.30 p.m.) against the payment of Rs.300/- OR download from the website ‘www.nabi.res.in’.

Tenders will be received back latest by 15th June’2010 (upto 03:00 p.m.) which shall be opened on the same day at 03.30 P.M. in the presence of the intending tenderers who wish to be present.

The Executive Director, NABI, reserves the right to accept or reject any/all quotations without assigning any reason or can award the work to more than one Tenderer.

ADMINISTRATIVE OFFICER

NATIONAL AGRI-FOOD BIOTECHNOLOGY INSTITUTE (NABI)

(Deptt. Of Biotechnology, Ministry of Science & Technology, Govt. of India)

C-127,Industrial Area, Phase VIII,S.A.S. Nagar, Mohali (Pb) PIN 160071

www.nabi.res.in    Tele.+91-172-4604888        FAX: +91-172-4011916

- NOTICE INVITING TENDER

(No.NIT/WORKS_CHAIN_LINK_FENCING/2/2010)

GENERAL TERMS AND CONDITIONS OF TENDER

- The Contractor may apply with proof of fulfilling the Registration conditions along with copies of Income Tax return, satisfactory work completion certificate and valid registration under Works Contract Sales Tax/VAT of Govt. of Punjab.

- Estimated cost of the work is to be given by the Contractor.

- The Design & Technical details of supply and installation work are given at ANNEXURE-I.

- Time for carrying out the work will be 30 days and the commencement will be reckoned within five days of issue of award letter.

- Complete set of Tender contract documents to be compiled with by the tenderer can be seen at the NABI’s website and downloaded therefrom; OR collect from the office of Administrative Officer, NABI, Mohali, address mentioned above.

- The Tenders should be on the specified form (non-transferable) which may be obtained from the Administrative Officer, National Agri-Food Biotechnology Institute, Mohali, on payment of Rs.300/- in cash or by pay order payable to the National Agri-Food Biotechnology Institute, Mohali, between 11.00 AM to 04.00 PM on all working days, with a request on the letter head of the Firm.

NOTE: CONTRACTORS WHO HAVE DOWNLOADED THE TENDER DOCUMENTS FROM THE WEBSITE, ARE REQUIRED TO ATTACH DEMAND DRAFT/PAY ORDER FOR Rs.300/- (THREE HUNDRED ONLY) FAVOURING NATIONAL AGRI-FOOD BIOTECHNOLOGY INSTITUTE, MOHALI, BEING THE COST OF TENDER DOCUMENTS, FAILING WHICH THE TENDER WILL NOT BE CONSIDERED.

- Earnest money amounting to 2% of the quoted price, which should be in the form of Demand Draft or Banker’s Cheque of scheduled bank and drawn in favour of National Agri-Food Biotechnology Institute, Mohali, should accompany the tender.  Tenders which are received without Earnest Money will be rejected.

- The completed tenders will be received in the office of Executive Director, National Agri-Food Biotechnology Research Institute, C-127,Industrial Area, Phase VIII, S.A.S. Nagar, Mohali, by registered/speed post or in person in double sealed cover superscribed with the name of work, date and time of opening written  both  on  the  inner and  outer envelopes.  The tenders will be received upto 3:00 P.M. on 10th June, 2010 and will be opened at 3:30 P.M. on the same day in the presence of tenderer’s or their representative, present if any. Tenders received after the due date and time shall not be considered.

- Minimum criteria for award of contract:- The Contractor should have successfully completed minimum chain link fencing measuring 500 meters in the past 2-years.

- SUBMISSION OF TENDER: Tenderer will quote based on Technical design shown in the sketch attached with Tender as at ANNEXURE-I and prepare BOQ and will quote in two parts for the job:

- First envelope to contain – (a) Technical details of the proposal with sketches to cover the 6 acre plot 115x195meters with 620 mtrs as Perimeter at NABI site; (ii) DD/Pay order for Rs.300/- being cost of Tender documents, and inscribing on top of the envelope “Technical Offer” for Tenderer who has downloaded the Tender documents from the website;

- Second big envelope to contain two small envelopes – (a) first small envelope containing financial bid inscribing on top of the envelope “Financial Offer” duly filled in the prescribed Form attached with tender; and (b) second envelopes containing DD/Pay Order for Earnest Money equivalent to 2% of the total quoted price;

- PRICES – All prices quoted are to be firm.  No escalation is allowed.

- OPENING OF TENDER:

- First, Technical Offer shall be opened and scrutinized by NABI; and if found in order as per the Tender conditions;

- Then Financial Offer of only those tenderers whose technical offer has been accepted, will be opened by NABI.

- NABI does not bind itself to accept the lowest or any tender and reserves to himself the right of accepting the whole or any part of the tender and the tenderer shall be bound to perform the same at the rates quoted.

- Canvassing in connection with the tenders is prohibited and the tenders submitted by the contractor who resort to canvassing are liable for rejection.

- The tenderer shall not be permitted to tender for works in the concerned unit of NABI in which a relative is posted in the grade between Deputy Secretary and Junior Engineer (both inclusive). He shall also intimate the names of persons who are working with  him  in any  capacity  or subsequently  employed  by  him  and  who  are relatives as mentioned above.

(NOTE: A person shall be deemed to be relative or another if, and only if (a) they are members of a Hindu undivided family, or (b) they are husband and wife, or (c) the one is related to the other in the following manner, Father, Mother (including step mother), son (including  step  son), Son's wife, Daughter (including  step  daughter)  Father's, Son's wife, Son's daughter, Sons' daughter husband, daughter's  husband, daughter's son's wife, daughter's daughter's husband,  Brother (including  step brother), Brother's wife sister (including step sister), sister's husband).

- Tender  submitted  shall  remain  valid  for 90  days from  the  date  of  opening  for the purpose  of  acceptance  and  award of  work, Validity  beyond  90  days from  the  date  of opening shall be by mutual consent.

- The tenderer shall quote rates both in figures and in words. He shall also workout the amount for each item of work and write in both in figures and in words.  On checking if there is difference between the rates quoted by the tenderer in words and in figures or in the amount worked out by him, the following procedure shall be followed.

a. When there is a difference between the rates in figures and in words, the rates,   which correspond to the amount worked out by the tenderer, shall be taken as correct.

b. When the amount of an item is not worked out by the tenderer or it does not correspond with rate written either in figures or in words, the rate quoted by the tenderer in words shall be taken as correct.

c.  When  the  rate  quoted  by  the  tenderer in  figures and  in words tallies but  the amount is not worked out correctly the rate quoted by the tenderer shall be taken as correct and not the amount.

d. Rates quoted to include all taxes & levies applicable separately.

- Tenderer will submit the breakup of total price as he would supply and claim payments against items and get the Price Break-up approved from NABI before taking Mobilisation advance to start the work.

- Quantity of material may increase or decrease as per actual requirement at site, shall be adjusted accordingly with unit rates quoted.

- Material will be inspected by our representative at site after receiving the letter from the contractor but will be stored by the Contractor under his control at site and deemed to have been issued to the contractor for erection purposes and shall be taken over in erected form by NABI after the completion of the job.

- Before tendering, the tenderer shall inspect the site to fully acquaint himself about the conditions  in regards to  accessibility  of  site, nature and  extent of  ground, working conditions  of site  and  locality  including  stacking  of  materials, installations  of tools and plants  (T&P) etc.  conditions affecting  accommodations  and  movement  of labour etc. required  for the  satisfactory  execution  of  the  work contract  No claim  whatsoever on such account shall be entertained by the Employer in any circumstances.

- Earnest money will be forfeited if the contractor fails to commence the work as per letter of award.

- Except writing  rates and  amount,  the  tender  should not  write  any  conditions or  make any  changes, addition, alteration  and  modification  in the  printed  form  of  tenders. Tenderers who are desirous to offer rebate the same should be brought out separately in the covering letter and submitted along with the tender.

- If it is found that the tender is not submitted in proper manner or contains too many corrections or absurd rates of item, it would be open for NABI to take suitable action.

- Contractor must quote for all the items required for work completion of the schedule/Supply and Erection, as listed in price break-up to be, otherwise their tenders are likely to be treated as incomplete.

- The latest ISI specifications shall be followed where ever applicable.  If any discrepancy in regard to the standard of specification etc. is noticed, item will be rejected.

- DEFECTS LIABILITY PERIOD: Twelve months from the date of completion of work as certified by the NABI.

- SECURITY DEPOSIT: A sum @ 10% of the gross amount of the bill shall be deducted from  each  running  bill  of  the  contractor till  the  sum  along  with  the  sum  already deposited  as Earnest Money, will  amount to  Security  Deposit of  5% of  the  tendered value  of  the  work. In addition, the contractor shall  be  required  to  deposit an  amount equal to  5% of  the  tendered  value  of  the  contract as Performance  security  within the period prescribed for commencement of work in the Letter of Award issue to him.  This security deposit shall be forfeited if work is not completed as per letter of award terms.

- COMPENSATION: For any delay in completion, Contractor shall pay 0.5% of the total contract price for every day delay, maximum to the tune of 5% total cost of work, thereafter the contract will get cancelled auotomatically.

- Payment Terms: Payment will be made within 07 days after the receipt of full quantity of each item of the material as per approved breakup price and inspection report thereto submitted by our site representative.  The payments will be released, as under:

- Advance 20% against Bank Guarantee of the same amount;

- 60% against the supply items as per approved break-up;

- 10% against erection of all fence items;

- 10% after completion of work at site and submission of B.G. of 5% of the total cost to cover the warrantee/guarantee for one year.

- Guarantee/Warrantee : All parts of the Chain Link Fencing Work shall be guaranteed for one year from the date of successful trials and handing over against any breakdown because of technical design failure or raw material defects of parts used.  The contractor shall replace/repair the parts during guarantee/warrantee period and will deposit 5% cost of the contract price as security for the same in the form of cash or Bank Guarantee covering the one year period.

- Sub-letting:- Sub-letting of the work allotted is not permitted.

- Third Party Risk:- The Contractor shall be responsible for all sorts of Risk & Compensations including the third party risk.  He is advised to take an appropriate insurance policy to cover the risk.

- Labour Laws:- Contractor shall comply with labour laws applicable in the stated.

- Force-Majeure:- The contract will operate under the standard force-majeure clause of any uncontrollable event happening during the time frame of work period.

- Arbitration:- In case of any unresolved dispute, the decision shall be made under the Indian Arbitration Act, 1964.

- The Executive Director, NABI, reserves the right to reject of accept any or all the tenders without assigning any reason thereof.

Administrative Officer

NATIONAL AGRI-FOOD BIOTECHNOLOGY INSTITUTE (NABI)

(Deptt. Of Biotechnology, Ministry of Science & Technology, Govt. of India)

C-127,Industrial Area, Phase VIII,S.A.S. Nagar, Mohali (Pb) PIN 160071

www.nabi.res.in    Tele.+91-172-4604888        FAX: +91-172-4011916

- NOTICE INVITING TENDER

(No.NIT/WORKS_CHAIN_LINK_FENCING/2/2010)

CONFIRMATION CERTIFICATE & QUOTATION FORM

We, the undersigned, hereby confirm that we are experienced Contractor for Chain Link Fencing suppliers and Erectors on turnkey basis for the last ____ years for executing the work of Chain Link Fencing jobs of Central/State/Semi-Govt. bodies in the country.  We have successfully executed similar jobs measuring _______ Chain Link Fencing (certified copies attached) in the past 2-years. We can undertake to complete this job of 6 acres plot fencing in the specified time limits, as per the design submitted by us.  We hereby submit our best rates as below for this job:

| Sr. No. | Item with Specification | Quantity/ Nos. | Rate | Cost |
| --- | --- | --- | --- | --- |
| 1. | Chain Link Fence Hot dip G.I. wire netting (chain link fence) 50mm x 50mm mesh of 10 gauge (3.00 mm dia). It should be single twist in kite/Rhombus type mesh facbric confirms to IS: 2721-1979. Tensile strength ranges from 44 kg/mm2. The steel wire confirms to IS: 280-1978 and Hot dip zinc coating is more than 150 gms/m2. |  |  |  |
| 2. | GI-Barbed wire (Std.) |  |  |  |
| 3. | Gravel (Cement, Stone, Sand, Bricks, etc.) |  |  |  |
| 4. | Pillars RCC height-2.5 mtr. |  |  |  |
| 5. | Erection of the Fence at site |  |  |  |
| 6. | Painting of the total Fence (2 coats=primer; and 2 coats= paint) |  |  |  |
| 7. | All other items required to complete this job |  |  |  |
|  | Total: |  |  |  |

Signature_________________________

Name____________________________

Seal of the Company________________

Date_____________________________

NATIONAL AGRI-FOOD BIOTECHNOLOGY INSTITUTE (NABI)

(Deptt. Of Biotechnology, Ministry of Science & Technology, Govt. of India)

C-127,Industrial Area, Phase VIII,S.A.S. Nagar, Mohali (Pb) PIN 160071

www.nabi.res.in    Tele.+91-172-4604888        FAX: +91-172-4011916

- NOTICE INVITING TENDER

(No.NIT/WORKS_CHAIN_LINK_FENCING/2/2010)

DESIGN & TECHNICAL SPECIFICATION OF MATERIALS

- DESIGN:-  The design of the Chain Link fencing is deplicted in the sketch attached with Tender Form at ANNEXURE-I.

- TECHNICAL SPECIFICATIONS OF MATERIALS:- As given in the sketch attached at ANNEXURE-I.  If anything is missing and has effect on the cost of the work, may be specified separately using standard sizes, etc.

Proper angular supports are to be given at the four corner pillars to balance the angular pull of wire as per standard design.

- QUANTITIES OF MATERIALS:- The same has to be worked out as per design of the fence to cover total periphery of 620 mtrs, minus 6 mtrs for Entry Gate, of the 6 acres plantation research plot.

- BRICK-WALL:- Single Brick wall one foot high above ground level all along the periphery shall be built up inside the wire mesh, as per sketch attached at Annexure-I.

- NOTE:- Minor changes while working at the site conditions in the design are permissible.

-0-

NATIONAL AGRI-FOOD BIOTECHNOLOGY INSTITUTE (NABI)

(Deptt. Of Biotechnology, Ministry of Science & Technology, Govt. of India)

C-127,Industrial Area, Phase VIII,S.A.S. Nagar, Mohali (Pb) PIN 160071

www.nabi.res.in    Tele.+91-172-4604888        FAX: +91-172-4011916

- NOTICE INVITING TENDER

(No.NIT/WORKS_CHAIN_LINK_FENCING/2/2010)

SCHEDULE OF REQUIREMENT:

- Name of the Owner : National Agri-Food Biotechnology Institute

- Address : Sector-81, SAS Nagar, Mohali, Punjab

- Area of Chain Link Fencing : As indicated in the NIT

- Site: Probable site for the Chain Link Fencing can be seen in plan, available in the office of NABI.

- The Chain Link Fencing around 6 acres is to be installed for protection of Agriculture Research Field plantations having specification and design as given in the ANNEXURE-I attached.

- Fence will be erected along the total periphery of the plot about 620 mtr minus 6 mtr, for Entry Gate

THE CONTRACT PERIOD

The contractor is required to complete the work within 30 days, to be reckoned from 5th day of the letter of award of contract.

TRIALS

The site incharge of the works will test and give acceptance certificate after completion of the fencing work.

-.-.-